## Slide 1: DEPARTMENT OF INFORMATION SCIENCE & ENGINEERING
Introduction to Agile-Devops Integration(22IS673)
AY 2025-26
Agile methodologies in an organization transitioning from a
traditional waterfall approach
Presented by:
Bhoomika K Nayak | (1DS23IS031)
Under the guidance of:
Dr. Reshma J
Associate Professor
ISE Dept, DSCE

## Slide 2
Introduction
04/19/2026
Department of Information Science & Engineering
2
Waterfall is a sequential, phase-by-phase model — rigid and document-driven.
Agile is iterative, collaborative, and adaptable to changing requirements.
Transitioning from Waterfall → Agile brings significant organizational risks.
These risks impact: Project Timelines, Team Dynamics, and Product Quality.
Proper mitigation strategies are essential for a successful transition.

## Slide 3
Risks of Transitioning from Waterfall to Agile
04/19/2026
Department of Information Science & Engineering
3
Risk 1: Cultural & Mindset Resistance
Teams go through Agile motions without internalizing values ('Agile in name only').
Managers resist losing control over fixed plans and hierarchical decisions.
Risk 2: Lack of Agile Training
Concepts like sprint planning, velocity, and backlog grooming are misunderstood.
Without Agile coaches, frameworks like Scrum or Kanban are often misapplied.
Risk 3: Scope Creep
Stakeholders continuously add features mid-sprint without a strong Product Owner.
Backlog grows endlessly and never converges to a releasable product.

## Slide 4
Impact on Project Timelines
04/19/2026
Departmet of Information Science & Engineering
4
Poor sprint planning and inaccurate velocity estimates cause carryover tasks and cascading delays.
Scope creep keeps shifting the definition of 'done' — product never converges for release.
No automated testing forces manual QA bottlenecks at sprint end, violating continuous delivery.
Teams produce dual reports (sprint boards + Gantt charts), wasting development capacity.
Result: Timeline overruns as bad as — or worse than — traditional Waterfall.

## Slide 5
Impact on Team Dynamics
04/19/2026
Department of Information Science & Engineering
5
Waterfall's clear roles (analyst, architect, dev, tester) blur — specialists feel role conflict.
Senior engineers resist participating in stand-ups and retrospectives, seeing them as overhead.
Stand-ups become status meetings; retrospectives turn into blame sessions without psychological safety.
Traditional project managers struggle to become servant-leaders — create conflicting authority structures.
Junior members feel overwhelmed by shared ownership without adequate mentorship.

## Slide 6
Impact on Product Quality
04/19/2026
Department of Information Science & Engineering
6
Sprint time-boxing pressures teams to sacrifice quality for velocity — technical debt accumulates fast.
Without CI/CD, regression defects from one sprint go undetected until later sprints or production.
Cost of fixing defects grows exponentially the later they are found.
Poorly written user stories lead to features that pass acceptance criteria but miss actual user needs.
Rework and late defect discovery directly degrade the final product and erode stakeholder trust.

## Slide 7
Mitigation Strategies
04/19/2026
Department of Information Science & Engineering
7
1. Agile Training & Coaching
Conduct role-specific Agile workshops before Sprint 1; hire embedded Agile coaches for 3–6 months.
2. Phased Transition (Pilot Teams First)
Start with 1–2 pilot teams; use SAFe or LeSS frameworks for enterprise-wide scaling.
3. Strong Backlog Management & Product Ownership
Define a Definition of Ready; bi-weekly refinement sessions; empower Product Owners with authority.
4. Build DevOps & Automation Infrastructure
Set up CI/CD pipelines (Jenkins / GitHub Actions) before Sprint 1; target 80% automated test coverage.
5. Executive Governance Alignment
Replace Gantt charts with burn-up/burn-down metrics; involve executives in sprint reviews.

## Slide 8
Conclusion
04/19/2026
Department of Information Science & Engineering
8
Transitioning from Waterfall to Agile is a full organizational transformation — not just a process change.
Key risks: cultural resistance, training gaps, scope creep, tooling deficiencies, and org. misalignment.
These risks impact timelines (delays), team dynamics (conflict), and product quality (defects & debt).
Mitigation: structured training, phased adoption, backlog discipline, automation, and executive buy-in.
Organizations that invest in both security and performance of their transition achieve faster, higher-quality delivery.

## Slide 9
04/19/2026
Department of Information Science & Engineering
8
THANK YOU